## Slide 1
Completed Items — Sprint 3
nPOCOs / PI-07 / Sprint-3 | 14 Apr — 27 Apr 2026
76
Items Done
Key
Type
Assignee
Summary
Key
Type
Assignee
Summary
NPOCO-25623 | Story | Luis Acedo Galea | [I5] Sync ADM Device Configuration setting
NPOCO-26395 | Story | Luis Acedo Galea | Enhance Device.List endpoint to include EA
NPOCO-26264 | Story | Constanza Jacoby | LP bundle - Testing First bundle 1
NPOCO-26257 | Spike | Dean Kavicki | Outgoing External Connection Status
NPOCO-26506 | Spike | Rafael Arantes | Pre-analysis for upgrading Frontend to Lat
NPOCO-26493 | Task | Unassigned | Upgrade new server to version 3.4
NPOCO-26591 | Sub-tas | Luis Acedo Galea | Modify Adapter Device.List to include EAP
NPOCO-26616 | Sub-tas | Daniel Ortega | [QA] Exploratory test
NPOCO-26657 | Sub-tas | Luis Acedo Galea | Update documentation, Wiki, and API
NPOCO-26702 | Sub-tas | Luis Acedo Galea | Create USP
NPOCO-26519 | Sub-tas | Enric Rocabert | Set up meeting with Maria - documentation
NPOCO-26520 | Sub-tas | Constanza Jacoby | Create test plan
NPOCO-26521 | Sub-tas | Constanza Jacoby | Create test execution
NPOCO-26522 | Sub-tas | Daniel Ortega | Execute manual test for Spanish LP
NPOCO-26524 | Sub-tas | Constanza Jacoby | Execute manual test for Italian LP
NPOCO-26526 | Sub-tas | Constanza Jacoby | Create containers in SAP
NPOCO-26557 | Sub-tas | Constanza Jacoby | [QA] Create First document (Preparation) f
NPOCO-26563 | Sub-tas | Constanza Jacoby | Review new template for LPs
NPOCO-26631 | Sub-tas | Constanza Jacoby | [QA] Check fix in LPs removing dll in adap
NPOCO-26646 | Sub-tas | Constanza Jacoby | Send Preparation doc for review
NPOCO-26592 | Sub-tas | Alejandro López | [DEV] Adapter implementation
NPOCO-26594 | Sub-tas | Alejandro López | [DEV] Proposal JSON and possible responses
NPOCO-26595 | Sub-tas | Alejandro López | [DEV] Exploratory tests with postman
NPOCO-26671 | Sub-tas | Alejandro López | [DEV] Adapter unit tests
NPOCO-26622 | Sub-tas | Iván Herranz | [FE] External data exchange table
NPOCO-26623 | Sub-tas | Julian Scerra | [FE] Settings modal
NPOCO-26625 | Sub-tas | Iván Herranz | [FE] Services and mock data for EDET
NPOCO-26726 | Sub-tas | Julian Scerra | [FE] Settings modal changes in LMS and Ope
NPOCO-26655 | Sub-tas | Constanza Jacoby | Execute manual test for Portuguese LP
NPOCO-26617 | Sub-tas | Sandra Vinas | Create and update Document
NPOCO-26618 | Sub-tas | Luis Acedo Galea | Support update document
NPOCO-26661 | Sub-tas | Agustín Berbegal | Update Wiki SAD for 3.5
NPOCO-26662 | Sub-tas | Agustín Berbegal | Send document for review
NPOCO-26540 | Sub-tas | Agustín Berbegal | [Adapter] Investigate and Fix IQToolkit qu
NPOCO-26541 | Sub-tas | Agustín Berbegal | [Adapter] Central package mgmt
NPOCO-26542 | Sub-tas | Agustín Berbegal | [Adapter] Central static code analysis
NPOCO-26648 | Sub-tas | David Mendez | [BE] Daemon implementation
NPOCO-26649 | Sub-tas | David Mendez | [BE] Enable daemon from iService
NPOCO-26666 | Sub-tas | Enric Viñas Mas | Remove all nLab references
NPOCO-26665 | Sub-tas | Enric Viñas Mas | Simplify/Clean Repository
NPOCO-26573 | Sub-tas | Unassigned | [I5] Sync ADM - Endpoint documentation
NPOCO-26476 | Sub-tas | Daniel Ortega | Fix some UI tests
NPOCO-26514 | Sub-tas | Javier Cabo Roca | Investigate/Fix Broken UI tests
NPOCO-26644 | Sub-tas | Luis Acedo Galea | Update Sprint.resx with missing labels
NPOCO-26537 | Sub-tas | Rafael Arantes | [FE] User assistance not showing same as F
NPOCO-25885 | Sub-tas | Luis Acedo Galea | Create IRIS unit test
NPOCO-25888 | Sub-tas | Alejandro López | [DEV] Add API call to wiki
NPOCO-25889 | Sub-tas | Luis Acedo Galea | [DEV] Determine error messages to return
NPOCO-25883 | Sub-tas | Luis Acedo Galea | Create IRIS Webservice to import device co
NPOCO-26436 | Sub-tas | Luis Acedo Galea | Check RB Configuration Process
NPOCO-25884 | Sub-tas | Alejandro López | [DEV] Create adapter API entry to import d
NPOCO-26491 | Sub-tas | Alejandro López | [DEV] Adapter tests
NPOCO-26559 | Sub-tas | Luis Acedo Galea | Adapter Test
NPOCO-25882 | Sub-tas | Javier Cabo Roca | [QA] Create automated system tests using a
NPOCO-25886 | Sub-tas | Javier Cabo Roca | [QA] Run system tests and upload results t
NPOCO-25887 | Sub-tas | Alejandro López | Exploratory test with postman
NPOCO-25850 | Sub-tas | Unassigned | Definition of Done
NPOCO-26334 | Sub-tas | Alejandro López | [DEV] Update document TLMS, Wiki, API, USD
NPOCO-26511 | Sub-tas | Luis Acedo Galea | Adapter PR Review
NPOCO-26535 | Sub-tas | Luis Acedo Galea | IRIS Exploratory Test With New Install
NPOCO-26606 | Sub-tas | Luis Acedo Galea | "Last change" column not changing after ed
NPOCO-26619 | Sub-tas | Luis Acedo Galea | Not importing devices as "Inactive", alway
NPOCO-26620 | Sub-tas | Luis Acedo Galea | Always imports configurations as Default
NPOCO-26621 | Sub-tas | Luis Acedo Galea | Always imports configurations as InsTypesL
NPOCO-26653 | Sub-tas | Luis Acedo Galea | Adapter validation of Status and Default
NPOCO-26667 | Sub-tas | Dean Kavicki | PR review IRIS code
NPOCO-26670 | Sub-tas | Luis Acedo Galea | Update IRIS Test with Finding cases
NPOCO-26504 | Sub-tas | Dean Kavicki | Analysis of the workflows and prototyping
NPOCO-26635 | Sub-tas | Dean Kavicki | Meeting with Joerg to clarify the doubts
NPOCO-26312 | Sub-tas | Unassigned | Definition of Done
NPOCO-26581 | Sub-tas | Javier Cabo Roca | Definition of Done
NPOCO-26599 | Sub-tas | Javier Cabo Roca | Upgrade to 3.4.0 Foundation and NPOCOs
NPOCO-26600 | Sub-tas | Javier Cabo Roca | Create Backup for 3.4.0
NPOCO-26628 | Sub-tas | Javier Cabo Roca | Copy necessary things from old server
NPOCO-26601 | Sub-tas | Javier Cabo Roca | Create schedule task to refresh data every
NPOCO-26590 | Sub-tas | Unassigned | Definition of Done
NPOCO-26632 | Sub-tas | Unassigned | Analysis of upgrade
Source: navify.atlassian.net | nPOCOs/PI-07/Sprint-3
Generated April 2026

## Slide 2
In Progress Items — Sprint 3
nPOCOs / PI-07 / Sprint-3 | 14 Apr — 27 Apr 2026
41
In Progress
Key
Type
Status
Assignee
Summary
NPOCO-26395 Story Testing Luis Acedo Galea Enhance Device.List endpoint to include EAP settings
NPOCO-26264 Story In Progress Constanza Jacoby LP bundle - Testing First bundle 1
NPOCO-26251 Story In Progress Alejandro López [I4] Post device updates
NPOCO-26263 Story In Progress Unassigned LP bundle - Testing First bundle part 2
NPOCO-25966 Story In Progress Iván Herranz External Connection Monitoring widget
NPOCO-26423 Spike In Progress Dean Kavicki Incoming External Connection Status
NPOCO-26240 Task In Progress Rafael Arantes Upgrade Frontend to Latest Angular and Library Versions
NPOCO-26268 Task In Progress Agustín Berbegall nPOCOS 3.5.0 - Software Architecture Document [24th Apr
NPOCO-26575 Task In Progress Unassigned [Adapter containerization] workflow migration
NPOCO-26638 Task In Progress David Mendez Bridge IRIS Global Results to RabbitMQ Domain Events
NPOCO-26639 Task In Progress Enric Viñas Mas Enable Result Event Flow from POCM to NAVIFY via XDIL
NPOCO-26566 Task In Progress Unassigned DevOps nPOCOs/PI-07/Sprint-3
NPOCO-26571 Task In Progress Unassigned QA management PI-07/Sprint-3
NPOCO-26570 Task In Progress Unassigned Process and Improvements PI-07/Sprint-3
NPOCO-26567 Task In Progress Unassigned Testing Findings PI-07/Sprint-3
NPOCO-26568 Task In Progress Unassigned mDefects investigation PI-07/Sprint-3
NPOCO-26615 Sub-task In Progress Daniel Ortega [QA] Create system test
NPOCO-26658 Sub-task In Progress Luis Acedo Galea Update Device List Unit Test
NPOCO-26669 Sub-task In Progress Luis Acedo Galea Adapter Test
NPOCO-26647 Sub-task In Progress Constanza Jacoby [QA] Upload Preparation doc to SAP
NPOCO-26596 Sub-task In Progress Alejandro López [DEV] Adapter test(s)
NPOCO-26603 Sub-task In Progress Daniel Ortega [QA] Create automated System test
NPOCO-26692 Sub-task In Progress Alejandro López [DEV] Update document TLMS, Wiki, API
NPOCO-26597 Sub-task In Progress Dean Kavicki Workflows analysis
NPOCO-26679 Sub-task In Progress Unassigned Update @angular/* packages and typescript to v21/5.9
NPOCO-26680 Sub-task In Progress Unassigned Resolve strict type-checking errors from TypeScript
NPOCO-26624 Sub-task In Progress Iván Herranz [FE] Connection details modal
NPOCO-26668 Sub-task In Progress Julian Scerra [FE] Services and mock data for Settings
NPOCO-26683 Sub-task In Progress Constanza Jacoby Execute manual test for Chinese (simplified) LP
NPOCO-26586 Sub-task In Progress Unassigned Upload to SAP
NPOCO-26700 Sub-task In Progress Agustín Berbegall Make requested changes to SAD
NPOCO-26544 Sub-task In Progress Agustín Berbegall [Adapter] Central build props definition
NPOCO-26659 Sub-task In Progress David Mendez [BE] Generate result event
NPOCO-26660 Sub-task In Progress David Mendez [BE] Test end to end (Result event → RabbitMQ)
NPOCO-26678 Sub-task In Progress David Mendez [BE] Add pika to Foundation installer
NPOCO-26664 Sub-task In Progress Enric Viñas Mas Implement Radid custom SDK
NPOCO-26703 Sub-task In Progress Enric Viñas Mas Fix tests from runtime module (testcontainers) with new
NPOCO-26530 Sub-task In Progress Javier Cabo Roca [Android] Migrate tablets to emulators
NPOCO-26698 Sub-task In Progress Javier Cabo Roca [iOS] Migrate tablets to emulators
NPOCO-26729 Sub-task In Progress Luis Acedo Galea [DEV] Merge Adapter Unit Test from excluded files
NPOCO-26569 Sub-task In Progress Luis Acedo Galea [DEV] TRR Alarm Investigation Case
Source: navify.atlassian.net | nPOCOs/PI-07/Sprint-3
Generated April 2026