## Slide 1
Release 3.5.0 — Sprint 4 & 5 Scope
nPOCOs / PI-07 | fixVersion = nPOCOs_3.5.0 | 19 items total
19
Total Items
8
Stories
6
mDefects
3
Tasks
2
Done
Status Overview
Done: 3
Implemented: 4
Testing: 1
Ready for Test: 1
In Progress: 1
Ready for Dev: 3
Created: 3
To Do: 3
Stories (8)
Key
Status
Assignee
Summary
Sprint
Description
Sprint 4
NPOCO-25623
Done
Luis Acedo
[I5] Sync ADM Device Configuration settings into POC
Import device configs from external JSON via POST API
NPOCO-26395
Done
Luis Acedo
Enhance Device.List endpoint to include EAP settings
Add EAP data to Device.List endpoint for ADM
NPOCO-26251
Testing
A. López
[I4] Post device updates
Auto-sync device create/update from ADM to POCM
NPOCO-25966
Ready for Test
I. Herranz
External Connection Monitoring widget
Landing page widget showing all external system connect
NPOCO-26730
In Progress
D. Mendez
Inbound external connection status implementation
Monitor incoming connections from HIS/LIS systems
NPOCO-25965
Ready for Dev
D. Mendez
Outbound external connection status implementation
Monitor unsent patient/QC results to external systems
NPOCO-25964
Ready for Dev
D. Kavicki
Update license importer flow to add sites
Transition to Site Count licensing model via WIBU
NPOCO-26672
Ready for Dev
D. Kavicki
POCM changes to limit adding new sites (WIBU)
Block site creation when license limit is reached
Sprint 5
NPOCO-26675
Created
Unassigned
Multi-source alarm logic based on User Settings
Custom alarm thresholds for external connection status
NPOCO-26676
Created
Unassigned
Display Import Errors for LMS and Operator Files
Show error counts for LMS/Operator imports in widget
mDefects (6)
Key
Status
Assignee
Summary
NPOCO-12085
Implemented
Emma Reig
Default password shows encrypted string
NPOCO-25317
Implemented
R. Arantes
Wi-Fi passwords stored in plain text
NPOCO-26098
Implemented
I. Herranz
Redundant client verification on rerouting
NPOCO-26220
Implemented
D. Kavicki
AccuChek reagent list rejected (mmol/L)
NPOCO-25840
To Do
Emma Reig
Rapid log file growth / disk exhaustion
NPOCO-25913
To Do
Emma Reig
Encoding mismatch in device cert notification
Tasks (3)
Key
Status
Assignee
Summary
NPOCO-26180
Done
I. Herranz
Terminology updates (completed batch)
NPOCO-26513
Created
Unassigned
Terminology updates (pending batch)
NPOCO-26786
To Do
Unassigned
ADM bug: Wrong formatting GetAllConfiguration
Key Themes in 3.5.0
> External Connection Monitoring
4 stories — widget, inbound, outbound, alarms
> ADM Integration
3 stories — sync devices, post updates, EAP settings
> WIBU Licensing
2 stories — site count model, limit enforcement
> Security Fixes
2 mDefects — password exposure, Wi-Fi plain text
> Terminology & UX
2 tasks — string corrections across the app
Source: navify.atlassian.net | fixVersion = nPOCOs_3.5.0
Generated April 2026 | nPOCOs PI-07