## Slide 1
Next PI Planning — Parking Lot
nPOCOs / 2026 Parking Lot | 25 items to be refined and planned
25
Total
11
Tasks
8
Stories
3
Spikes
UI/UX Improvements
6 items
NPOCO-26227
Improvements in content requests to Fluid Topics
NPOCO-26095
Grey-out AOM informative banner
NPOCO-25963
[QC module] - UI enhancement
NPOCO-25335
UX enhancements - Formative Evaluation Dossiers
NPOCO-25813
Device connected icon - align with cobas click
NPOCO-26673
Changes on UA (Fluid Topics)
Localization & Strings
4 items
NPOCO-25636
Remediate String Concatenation Issues in UI
NPOCO-25637
Enable Repositionable Placeholders in Strings
NPOCO-25638
Standardize Placeholder Formats & Uniqueness
NPOCO-25846
Remove concatenated strings for LP
Device Management
5 items
NPOCO-25744
Update devices view - remove secondary tab
NPOCO-26237
EAP assignment on CSV file (import/export)
NPOCO-26326
QR code cobas pulse with unassigned devices
NPOCO-26048
[QC module] - Device type filter update
NPOCO-26654
Device Creation popup - include contract limits
QC & Materials
2 items
NPOCO-26324
Track and Display Lot Usage Duration
NPOCO-25516
New material number & GTINs on cobas b 123
Spikes & Technical Analysis
3 items
NPOCO-25837
[SPIKE] Adapter Migration to .NET
NPOCO-24734
[SPIKE] New QC report by material
NPOCO-24733
[SPIKE] Side menu in navify portal for UA
Next PI Candidates
3 items
NPOCO-25515
UA offline version
NPOCO-25516
New material number & GTINs on cobas b 123
NPOCO-25517
ADM in prod - Hybrid model
Key Observations for PI Planning
92% unassigned
Assignment needed during PI planning
88% no priority
Prioritization session required
72% in Created
Refinement backlog is significant
4 Frontend-only
Can be planned independently
3 Next PI flagged
Already identified for next increment
Source: navify.atlassian.net | Sprint: nPOCOs/2026-Parking-Lot | 25 items
Generated April 2026 | nPOCOs — Point-Of-Care IT POCM